## Slide 1: ADO to GitHub Migration
AS-IS IN ADO · TO-BE ON GITHUB
Source
Azure DevOps · AnalyticsDataHub / Platform
Target
GitHub Enterprise · cencora.ghe.com / ADHPlatform
Scope
Repositories, pull requests, build pipelines, releases, deployment controls and dependencies
Execution model
Internally owned, phased migration with validation and rollback
Objective: move source control and CI/CD to GitHub while preserving infrastructure deployment behavior and improving security.
Notes: Source is the Platform project in the AnalyticsDataHub Azure DevOps organization. Target is the ADHPlatform organization on cencora.ghe.com. The migration is internally owned and phased, with validation and a rollback path at each step.

## Slide 2: What the business gets from GitHub
WHY MIGRATE · ENHANCEMENTS
No long-lived secrets
OIDC federated identity replaces stored service connection credentials.
Releases as code
302 classic UI releases become versioned, reviewed workflows.
Elastic runners
Container Apps runners scale with demand and start clean for each job.
Stronger approvals
Rulesets, CODEOWNERS and environment reviewers, all audited.
Access by team
Entra ID groups map to GitHub teams with least-privilege roles.
One place to work
Code, PRs, workflows and reusable templates live together.
ADO to GitHub migration · 2
Notes: The headline benefits. Security: workflows authenticate to Azure with short-lived OIDC tokens instead of the 103 stored service connection credentials. Maintainability: classic releases defined in the ADO UI become YAML workflows in Git, reviewed like code. Operations: approved Container Apps runners replace 460 registered self-hosted agents, scaling with load. Governance: branch rulesets, CODEOWNERS and environment protection rules give clear, auditable approvals. Access: Entra ID groups drive GitHub team membership. Developer experience: code, PRs and CI/CD in one place, with shared reusable workflows.

## Slide 3: Where we are today
AS-IS · AZURE DEVOPS TODAY
23
Repositories
In original inventory
142
Build definitions
125 YAML, 17 classic
302
Classic releases
Release definitions
103
Service connections
To remap to identities
5
Artifact feeds
Package registries
57
Variable groups
Observed
106
YAML environments
Observed
67
Pull requests
Observed, 10 active
Status: inventory is substantially collected, but detailed dependency and conversion assessment is not complete. Counts are snapshots and must be refreshed before migration.
Sources: assessment metrics, build summary, release summary and read-only ADO checks · 3
Notes: All counts are point-in-time snapshots from the assessment metrics, build summary, release summary and later read-only ADO checks. The 302 classic release definitions are the largest conversion effort. Refresh every number before migration starts.

## Slide 4: What runs in ADO today
AS-IS · AZURE DEVOPS TODAY
Repositories · 23
Terraform modules, Custodian infra, app and data code
YAML pipelines · 125
Plus 17 classic builds; 81 use Modernization_Terraform
Classic releases · 302
UI-defined stages, 11,262 approval entries in metadata
Self-hosted agents · 460
10 pools, 266 online when checked (org-wide)
Artifact feeds · 5
Versioned Terraform modules pulled via modules_manifest.csv
Service connections · 103
Pipeline access to Azure subscriptions and services
Environments · 106
YAML environments with checks, plus 57 variable groups
Access
ADO project groups; repo, pipeline and connection permissions
Pull requests · 67
10 active, governed by ADO branch policies
ADO to GitHub migration · 4
Notes: Every component in scope, with the assessment counts. All counts are snapshots and must be refreshed before migration. Agent counts are organization-wide rather than confirmed Platform-only usage.

## Slide 5: One ADO project becomes many GitHub repos
AS-IS → TO-BE
AS-IS · AZURE DEVOPS
AnalyticsDataHub
└─ Project: Platform
├─ 23 repositories
Terraform, Custodian infra, app/data
├─ 142 build pipelines
├─ 302 classic releases
├─ 103 service connections
├─ 57 variable groups
├─ 5 artifact feeds
└─ 10 self-hosted agent pools
TO-BE · GITHUB ENTERPRISE
cencora.ghe.com
└─ Org: ADHPlatform
├─ Platform (exists)
shared workflows, if approved
├─ Modernization_Terraform
├─ Custodian_Infrastructure_ Deployment_Terraform
├─ Custodian_Infrastructure_ Terraform_XL
├─ Custodian_Infra_KeyVault
└─ Other retained repositories
Everything lives in one ADO project today. After migration, each retained ADO repository becomes its own GitHub repository, with its workflows, secrets and environments beside the code.
ADO to GitHub migration · 5
Notes: Left is today: a single Platform project in the AnalyticsDataHub organization holding repos, build and release pipelines, service connections, variable groups, feeds and agent pools. Right is the target: the ADHPlatform organization on cencora.ghe.com, one repo per retained ADO repo. The existing Platform repo can host shared reusable workflows once it has been reviewed. Infra dominates: 81 build definitions use Modernization_Terraform and 30 use Custodian_Infrastructure_Deployment_Terraform.

## Slide 6: How ADO maps to GitHub
AS-IS → TO-BE
As-is in ADO | To-be on GitHub
Git repository | GitHub repository with history, branches and tags validated
PRs and branch policies | GitHub PRs, rulesets and review requirements; migration method to be validated
YAML/classic build | GitHub Actions workflow
Classic release and stages | Workflow jobs, reusable workflows and environments
Service connection | Approved identity configuration; prefer OIDC for supported Azure access
Agent pool | GitHub runner group, including Container Apps-hosted runners
Variable group and secrets | Scoped GitHub variables/secrets or an approved external secret store
Artifact feed | Compatible package registry or temporary retention, based on package format
Note: GitHub Environments do not automatically reproduce every ADO approval or check. Each required control must be mapped and tested.
ADO to GitHub migration · 6
Notes: Component-by-component mapping from Azure DevOps to GitHub. The riskiest rows are classic releases (302 of them), service connections (103) and approvals: ADO checks and gates have no automatic equivalent, so each control is mapped to an environment protection rule, ruleset or workflow step and tested.

## Slide 7: What the migration must preserve
AS-IS → TO-BE · CUSTODIAN ARCHITECTURE
As-is architecture | To-be GitHub requirement
Foundation: resource groups, VNets, subnets | Preserve deployment order and dependencies in Actions
Core services: ADLS, Databricks, Data Factory, Service Bus, PostgreSQL | Keep parallel deployment where dependencies allow
Connectivity: private endpoints, then DNS | Runners must reach private endpoints and DNS
Security: RBAC and ACLs after resources exist | Reproduce permissions and controls; validate before cutover
Module delivery: PowerShell reads modules_manifest.csv, pulls versions from Azure Artifacts | Keep exact version selection and feed access; decide registry move separately
Production modules: published from module_publish_prd | Keep approved production versioning and publishing controls
Terraform state: separate per-environment files in Azure Storage | Retain backend; validate access, separation and locking
Post-deployment: ADLS ACLs, Databricks Internal, Unity Catalog | Migrate and validate each follow-up workflow
Source: Platform wiki, Architecture page · ADO to GitHub migration · 7
Notes: Based on the Platform wiki Architecture page. Each layer of the Custodian architecture on the left has a matching requirement for the GitHub version on the right. The principle: reproduce today's behavior first, then optimize.

## Slide 8: Infra deployment: same sequence, new home
AS-IS → TO-BE
As-is · ADO pipeline
Prepare custodian config in CoreInfra/<Custodian>/<Env>/
Configure modules_manifest.csv and environment .tfvars
Run Pipeline.InfraDeployment for NonProd or Prod
Download Terraform modules, deploy in dependency order
Run follow-up pipelines: ADLS ACL, Databricks config
Validate resources, connectivity and access
Runs on ADO self-hosted agent pools, using service connections and variable groups.
To-be · GitHub Actions
Same CoreInfra config, read by the workflow
Same manifest and .tfvars, kept in the repo
Infra workflow targets the NonProd or Prod environment
Same modules and dependency order, on Container Apps runners
Follow-up steps as chained jobs or reusable workflows
Validate, with environment approvals gating Prod
Runs on the approved runner group, using OIDC identity and scoped secrets.
Requirement: preserve the sequence, configuration, state access and required controls before optimizing.
ADO to GitHub migration · 8
Notes: Left is how infrastructure is deployed today in ADO; right is the proposed GitHub Actions equivalent. The to-be column is a design proposal that keeps the same order, files and Terraform state access, only changing where it runs and how it authenticates. Source: Custodian Deployment Guide.

## Slide 9: How a change reaches Azure on GitHub
TO-BE · TARGET INFRASTRUCTURE DEPLOYMENT
Workflow path
1
Module change
2
Validate and test
3
Publish approved version
4
Update manifest and tfvars
5
Terraform plan
6
Review and approval
7
Apply to target
8
Configure services
9
Validate
Infrastructure order, run on Container Apps runners with approved Azure identity
Manifest and modules
Foundation
Core services in parallel
Private endpoints and DNS
RBAC and ACLs
Databricks and Unity Catalog
Controls: approved runner groups with private network access · prod and non-prod separated · existing Terraform state backend kept · module order preserved · reusable workflows only where behavior is shared.
ADO to GitHub migration · 9
Notes: Top row: the life of an infrastructure change in GitHub, from a module change through validation, publishing, plan, a required approval, apply and post-deployment configuration. Bottom row: the order the infrastructure itself deploys in, taken from the architecture wiki. Environment-specific Terraform state stays in Azure Storage. Design boundary: Container Apps runners are approved, but network connectivity, tooling, identity and capacity still need validation, so we do not assume ADO agents can be replaced without that mapping.

## Slide 10: 302 classic releases become YAML workflows
AS-IS → TO-BE · CLASSIC RELEASES
Release strategy
Inventory each release: ID, owner, artifacts, stages, targets, variables, approvals
Rebuild retained releases as workflows with deployment controls
Compare behavior in non-prod before production cutover
Exclude a release only when its owner confirms it is unneeded or a true duplicate
A matching name or an Archive/testing folder is not enough to exclude it
Keep the ADO path available during the agreed rollback period
Automate the conversion
Read each classic definition through the REST API
Export variables into one file per environment
Generate a workflow that extends a shared template
Open a PR per repo for owner review
Move the classic definition to an Archive folder
At this scale a script beats hand conversion; secrets and approvals still need manual mapping.
11,262 approval entries exist in release-definition metadata. That is not a count of real approval requests, and does not set how many GitHub approvals are needed.
Approach adapted from martdegraaf.nl, “Migrating classic to YAML releases” · ADO to GitHub migration · 10
Notes: Baseline: all 302 classic release definitions are in scope. Left is the governance for deciding what to rebuild. Right is the automation approach from the classic-to-YAML article: script the export of each definition and its per-environment variables, generate a pipeline that extends a shared template, raise a PR, then archive the classic definition. The article's author estimated 32 hours to build the script against 60 hours of manual work for 60 repositories. The article does not cover secrets, approvals or service connections, so those are mapped separately on the following slides.

## Slide 11: Self-hosted agents become GitHub runners
AS-IS → TO-BE
As-is · ADO agent pools
10
non-hosted pools
460
registered agents
266
online when checked
Counts are organization-wide, not Platform-only
Platform has queues linked to all 10 pools
Pipeline-to-pool usage not yet fully mapped
37 worker names seen; naming does not prove pool membership
To-be · Container Apps runners
Approved: self-hosted GitHub runners on Azure Container Apps.
Each ADO pool maps to a GitHub runner group
Runner images carry the tools and versions pipelines need
Private networking, approved identity, scaling and logging
Prod and non-prod separated
An ADO agent retires only after its workloads pass validation
Design implication: inventory runner networking, tools, identity, capacity and production access before migrating infrastructure pipelines.
ADO to GitHub migration · 11
Notes: Today: 10 non-hosted pools, 460 registered agents, 266 online at the time checked. These are organization-wide numbers. Target: the approved Container Apps-hosted runners replace self-hosted ADO agents. GitHub-hosted runners may still be evaluated separately for workloads that do not need self-hosting.

## Slide 12: Target runner architecture
TO-BE · APPROVED DESIGN
GitHub Actions workflow
Approved runner group
Self-hosted runners on Azure Container Apps
Terraform and deployment tools
Private deployment targets
Azure resources via approved identity
Migration approach
Map each ADO self-hosted pool and its workloads to a GitHub runner group
Build runner images with the tools and versions the pipelines need
Validate networking, identity, scaling, logging and prod/non-prod separation
Rehearse infra build, plan, approval and deploy workflows on new runners
Retire an ADO agent only after its workloads migrate and pass validation
Remaining assessment
Pipeline-to-pool mapping, runner sizing and detailed configuration. GitHub-hosted runners may be evaluated for workloads that do not need self-hosting.
ADO to GitHub migration · 12
Notes: The Container Apps-hosted runner approach is approved, so self-hosted ADO agents will be replaced by GitHub runners. Workflows target an approved runner group; the runners on Azure Container Apps carry Terraform and deployment tooling, reach private deployment targets, and access Azure through an approved identity. Agents are retired one pool at a time, only after their workloads have migrated and passed validation.

## Slide 13: From 103 service connections to OIDC
AS-IS → TO-BE · SERVICE CONNECTIONS
Workflow job
repo + environment
GitHub OIDC token
short-lived, per job
Entra ID federated credential
trusts that repo + env only
Azure RBAC
least privilege per scope
As-is in ADO | To-be on GitHub (proposed)
Azure Resource Manager connections | OIDC federated credential per repo and environment; no stored secret
One identity shared across stages | Separate NonProd and Prod identities; Prod usable only from the Prod environment
Non-Azure connections | Environment-scoped secrets, or Key Vault read at runtime by the runner identity
Connection security and approvals | Environment protection rules gate which jobs can use the identity
Duplicate or unused connections | Consolidate during inventory; retire and revoke after cutover
Ownership: the cloud/platform team creates identities and Azure role assignments; repo admins configure environments; security reviews Prod scopes. Owners to be confirmed.
ADO to GitHub migration · 13
Notes: Today pipelines reach Azure through 103 ADO service connections. In GitHub, each workflow job requests a short-lived OIDC token; an Entra ID federated credential trusts only tokens from a specific repository and environment, and Azure RBAC limits what that identity can do. Nothing long-lived is stored in GitHub for Azure access. Non-Azure systems use environment-scoped secrets or Key Vault. The 103 connections are inventoried, classified, deduplicated and mapped to environments; old service principal secrets are revoked after cutover. This is a proposed design pending security approval, and the owner split is a proposal to confirm.

## Slide 14: RBAC: Entra ID groups drive GitHub teams
AS-IS → TO-BE · ACCESS CONTROL
Persona | GitHub team | Repo role | Can do
Org owners | Enterprise admins | Owner | Org settings, runner groups, policies (2–3 people)
Platform admins | adh-platform-admins | Admin | Repo settings, rulesets, environments
Platform engineers | adh-platform-eng | Maintain | Merge via PR, manage issues and releases
Developers | adh-developers | Write | Branch, open PRs, run NonProd
Release approvers | adh-prod-approvers | Read | Approve Prod deployments only
Auditors, support | adh-readers | Read / Triage | View code, runs and audit trail
As-is: ADO project groups with separate repo, pipeline, connection and environment permissions.
To-be: SSO with Entra ID group sync, no direct user grants, quarterly access review.
Team names are illustrative · ADO to GitHub migration · 14
Notes: Proposed access model. Membership is managed in Entra ID and synced to GitHub teams, so joiners and leavers are handled in one place. Repository roles follow least privilege: only platform admins change settings, engineers merge through PRs, developers cannot touch Prod. Release approvers need only read access plus membership of the Prod environment reviewers list. Runner groups are restricted to the ADHPlatform repositories that need them. Team names are placeholders to agree with the GitHub org owners; organization-level permissions are still being verified.

## Slide 15: Every path to Prod passes two gates
AS-IS → TO-BE · APPROVAL GATES
Pull request
fmt, validate, plan
Gate 1: review
CODEOWNERS approve
NonProd
deploys on merge
Gate 2: Prod
approvers sign off
Prod apply
audited run
As-is ADO control | To-be GitHub control
Branch policy, required reviewers | Ruleset on main: PR required, CODEOWNERS approval, status checks
Classic pre-deployment approvals | Environment required reviewers; self-approval blocked
Environment checks and gates | Wait timer, deployment branch policy, custom protection rules
Approval history in ADO | Deployment history and audit log on GitHub
GitHub Environments do not copy every ADO check automatically. Each required control is mapped and tested individually.
ADO to GitHub migration · 15
Notes: Gate 1 is code review: nothing merges to main without a pull request, passing checks (Terraform fmt, validate and plan) and CODEOWNERS approval. Gate 2 is the Prod environment: the deployment job pauses until a member of the Prod approvers team approves, and the person who triggered it cannot approve their own run. Optional wait timers and custom protection rules can call a change-management system. Classic release approvals and YAML environment checks are mapped one by one; the 11,262 approval entries in ADO metadata are not a target count.

## Slide 16: How repositories will be maintained
TO-BE · REPOSITORY GOVERNANCE
Structure
One repo per retained ADO repo
Repos created by platform admins only
Standard README, CODEOWNERS, .github
Branch protection
Org ruleset on main for all repos
PR, review and passing checks required
No force push or branch deletion
Shared workflows
Reusable workflows in Platform repo, if approved
Versioned by tag; callers pin a version
Changes reviewed by platform team
Security
Secret scanning with push protection
Dependabot for providers and actions
Actions limited to an allow-list
Modules
Keep Azure Artifacts feed at first
Production publish controls unchanged
Registry move decided separately
Lifecycle
ADO repos set read-only after cutover
Archived once rollback period ends
Quarterly access and settings review
Security features subject to GitHub licensing · ADO to GitHub migration · 16
Notes: The proposed operating model for repositories after migration. Organization rulesets apply the same protections to every repository so nobody has to configure them repo by repo. Shared workflows live in the existing Platform repository if that is approved, versioned so teams upgrade on purpose. Secret scanning and push protection depend on the GitHub Advanced Security licence. Module delivery stays on Azure Artifacts initially to avoid changing two things at once.

## Slide 17: What could slow us down, and the next step
RISKS AND OPEN ASSESSMENT ITEMS
Risk | Impact / next step
YAML coverage | Only 29 of 125 YAML files retrieved in the first pass; investigate the other 96 and templates
Container Apps runners | Confirm implementation, pipeline mapping, tools, networking and capacity
Artifacts | Package listing unavailable for ADH-IAC-MODULES; verify formats and consumers
Service connections | 103 to classify; each Azure one needs a federated identity and role review
GitHub access | Confirm org, repo creation, runner-group and policy permissions
Importer | Audit and dry-run blocked by an unavailable Docker daemon
Approvals and environments | Map classic release and YAML environment controls individually
Pull requests | Validate active PR cutover and historical PR migration needs
Ownership and timeline | Confirm named owners, capacity and production change windows
ADO to GitHub migration · 17
Notes: The open items from the assessment, framed as risks for management. The biggest unknowns are YAML coverage (only 29 of 125 files retrieved so far), the Container Apps runner details and the service connection inventory. The GitHub Actions Importer audit cannot run until a Docker daemon is available. None of these block approval of the design; they block the start of migration waves.

## Slide 18: Six phases, each with an exit gate
PLAN
1 · Discovery
Map YAML templates, runners, feeds, PRs, owners, release dependencies
Exit: scope and gaps reviewed
2 · Foundation
GitHub access, repo governance, runners, identities, RBAC
Exit: security and connectivity validated
3 · Pilot
Migrate representative repos and build/release workflows
Exit: non-prod behavior validated
4 · Waves
Move retained repos, builds and releases by workload
Exit: owner sign-off per workload
5 · Cutover
Switch production execution, rollback available
Exit: production acceptance
6 · Decommission
Retire ADO assets only after migration or approved exclusion
Exit: operations and owner approval
Transition option: selected Azure Pipelines may keep running against GitHub source during conversion, subject to connectivity and permissions.
ADO to GitHub migration · 18
Notes: The migration runs in six phases, each with an explicit exit gate so management can see progress and stop if needed. Rollback stays available through cutover, and ADO is only decommissioned after operations and owners approve. A transition option lets selected Azure Pipelines build from GitHub source while their workflows are converted, which reduces the big-bang risk.

## Slide 19: Two ways to handle Azure Artifacts
PROPOSAL · ARTIFACTS ON GITHUB
Option A
Keep Azure Artifacts
Workflows keep pulling modules from the ADO feed.
+ No module change
− ADO can never be retired; two platforms
Option B · recommended
Modules org with git tags
One repo per module, semantic tags, changelog; callers pin ?ref=v1.4.0.
+ Native to GitHub, no extra cost, auditable
− Exact pins only; tag rules needed
Recommendation: Option B for Terraform modules. Non-Terraform packages in the 5 feeds (npm, NuGet, containers) can go to GitHub Packages; confirm what each feed holds.
ADO to GitHub migration · 19
Notes: GitHub has no direct equivalent of Azure Artifacts for Terraform modules, so the module delivery process has to change. Option A keeps the ADO feed but ties us to ADO permanently. Option B, which the team favors, moves modules to a separate GitHub org: one repo per module, released as semantic git tags with a changelog, and referenced by exact tag; production publishing becomes a protected tag or release rule. GitHub Packages does not host Terraform modules, but it does cover npm, NuGet, Maven and container images if any of the five feeds hold those.

## Slide 20: Decisions needed
ASKS OF MANAGEMENT · NOT A LIFT-AND-SHIFT
Area | What changes | Decision needed
Artifacts | GitHub has no feed like Azure Artifacts | Approve a new module delivery process
Terraform modules | Separate GitHub org for modules, git tags, changelog per module | Approve the modules org and its owner
Secrets, variables | Variable groups (libraries) cannot be moved directly | Fund manual recreation; agree secret store and owners
Access | ADO teams and groups do not map to CODEOWNERS | Adopt GitHub teams plus folder-level CODEOWNERS
Service connections | All 103 converted to OIDC | Approve OIDC as the only Azure access
Runners | Agents replaced by runners on Azure Container Apps | Confirm sizing and network design
Repos and delivery | One GitHub repo per retained ADO repo | Approve layout; internal team or vendor, named owners
Whoever delivers the migration, today’s infrastructure process will not fit GitHub unchanged. These need sign-off before the pilot.
ADO to GitHub migration · 20
Notes: The points from the team review that management needs to decide. GitHub has no artifact feed like Azure Artifacts, so Terraform modules move to a separate GitHub org, versioned with git tags and a changelog per module. Secrets and variables in ADO libraries cannot be exported and must be recreated by hand. ADO team permissions do not map directly to GitHub CODEOWNERS, but CODEOWNERS adds folder-level ownership inside each repo. Service connections convert to OIDC, and runners move to Azure Container Apps. The repo layout decision comes from the assessment; delivery reflects that a vendor may be engaged.